## Slide 1
01
Assigned Project Portfolio
Project-wise status briefing — current status & key updates
01
Arazi Moawin
02
CLRMIS
03
E-Registration
04
CIMS
05
E-Girdawari
06
Punjab Zameen App
07
Irrigation
08
CMS
09
RCMS
10
E-stamp Punjab
11
E-stamp ICT
12
DC Valuation
13
MNP HUB
14
Payment Gateway
15
LMS
16
Roznamcha
Punjab Land Records Authority (PLRA) | Assigned Project Portfolio — Status Briefing

## Slide 2
02
Core Land & Identity Systems
Arazi Moawin · CLRMIS · E-Registration · CIMS
Arazi Moawin
Status: On track — UAT deployment planned; current sprint completed for UAT
• Multi-Tehsil functionality
• Territory-based admin access
• Production / UAT issue resolution
• e-Registry integration
CLRMIS
Status: Release 12 in progress
• GPC enhancement
• Fard Survey task
• KMI
• Security fixes
E-Registration
Status: Release 0
• FBR integration enhancement
• Arazi Moawin integration & feedback
• Audit logging
CIMS
Status: Sprint 14 — integration work in progress
• HSMS integration
• CMS integration
• Arazi Moawin integration
Punjab Land Records Authority (PLRA) | Assigned Project Portfolio — Status Briefing

## Slide 3
03
Citizen Apps & Operations
E-Girdawari · Punjab Zameen · Irrigation · CMS · RCMS
E-Girdawari
Status: Sprint 0 — Requirement gathering & Figma
• Girdawari Figma completed
• Irrigation design to be incorporated
• Requirement gathering ongoing
• CMS issues under resolution
Punjab Zameen App
Status: Release 2 — merging code for production
• CIMS, CMS, HSMS integrated on UAT
• Nearest Arazi Moawin & RCMS on UAT
• All four integrations ready to go live
Irrigation
Status: Design phase — to be incorporated in Girdawari App
• Irrigation design activity
• Figma / design coordination with Girdawari
CMS
Status: Planning
• Department-wise & pendency reports
• Overdue / escalation workflow enhancements
• Mobile-friendly UI
• CIMS integration: backend / UAT / sign-up / update APIs
RCMS
Status: On track — UAT / production activities in current sprint
• Stay Order implementation in CLRMIS
• SMBR Court Account updation
• Punjab Zameen / Proclamation linkage
Punjab Land Records Authority (PLRA) | Assigned Project Portfolio — Status Briefing

## Slide 4
04
Stamping, Valuation & Payments
E-stamp · DC Valuation · MNP HUB · Payment Gateway
E-stamp Punjab
Status: Oct 2024 takeover — in-house development & support
• Delivered: Central Hub SMS/MNP, GPC challan & mapping, eRegistry APIs, stamp reprint, duty revision
• In progress: Approved-map (sale deed), Sec. 9 exemption, Arazi Fard/Survey, PMD NO-call, eStamp GB
• Next: Infra 2022, Court Copy API, Arazi Moawin vendor link, GIS DC calculator
E-stamp ICT
Status: Jan 2026 launched — in-house development & support
• Delivered: Ufone SMS/OTP, adhesive stamp + QR, NITB payment API, email/agent download, DB 2022, DC import 2026–27
• In progress: Stamp reprint & support, refund process (testing), adhesive verification (web)
• Next: M&P for adhesive challan, delisting, refund training, Exchange Deed
DC Valuation
Status: Apr 2025 launched — digital valuation platform
• Delivered: PERA & Excise APIs, eStamp PUSH, GIS view/entry 2026–27, QR PDF, CLRMIS territory mapping
• In progress: Rural/Urban corrigendum, FBR & CIMS integration, E-Biz API (PULSE)
• In progress: Urban property-area GIS mapping; CLRMIS territory 2026–27
MNP HUB
Status: Jan 2026 launched — in-house development & support
• Centralized CNIC–MSISDN pairing & authentication
• OTP-based mobile verification via centralized SMS
• Reusable APIs for multiple PLRA applications
Payment Gateway
Status: 31 Jul launched — in-house development & support
• Delivered: Secure webhook, Payment Ledger, CSV export
• In progress: Admin filters/analytics (district-wise), BOP reconciliation, new client onboarding (IP whitelist)
Punjab Land Records Authority (PLRA) | Assigned Project Portfolio — Status Briefing

## Slide 5
05
LMS & Roznamcha Takeovers
September 2026 — in-house development & support
LMS (Learning Management System)
Status: Sep 2026 takeover — in-house development & support
• Standardize training across departments & regions
• Digitize assessments, certifications & learner records
• Improve progress / compliance visibility
• Automate admin effort via self-service workflows
• Future: Digital Exam Portal with HRMS elevation exams
• Biometric verification, secure Q-bank, CBT & auto evaluation
• HR/committee workflow; MPDD post-elevation training
Roznamcha
Status: Sep 2026 takeover — in-house development & support
• Digitize Roznamcha — capture واقعاتی entries by territory
• Nambardar Registry — centralized نمبردار master records
• Official Messaging — circulate ہدایات / پیغامات with attachments
• Configurable Forms — add fields without full redevelopment
• Leadership Visibility — dashboards & territory filters
• Official Reports — printable Urdu PDF records
Punjab Land Records Authority (PLRA) | Assigned Project Portfolio — Status Briefing